TIMELINE

2018 - completed

* Land acquisition enquiry, meetings
* Joined the Langa community forum
* Architect (Drawings)
* Site visits of Langa projects
* Site visits of Kissmea projects
* Documentation for the land donor
* Staff hire
* Fundraising
* Teacher Training Policy
* Montessori facilitators selected
* Attorney meetings to ensure budget and contracts are in order
* Memorandum of Understanding completion
* Completed concept document

2019

* January: Plans approved by Board.
* February:  Submit plans to City, Hire Quantity Surveyor for a BOQ (Bill of Quantities).  Selection of contractor. We are conscious of keeping costs down and hiring a quality construction company, therefore we will obtain bids from three companies.
* March:  Introduction to teacher training, committee to select school principal, ECD forum, Sanco (SA National Civic organization) and Ward Councillor workshops
* June:  Steering committee to be elected. Security applicants
* July:  Community meeting with all relevant parties. Training for security.
* August:  First Aid Training for Langa community members
* September:  Community Liaison Officer appointment, Caretaker appointment
* October:  Preparations for soil turn
* November:  Soil Turn/Celebration
* December:  Outline site

2020

* January:  Commence build
* November:  End project celebration
* January 2021 - school opens! **(anticipated)**